BUSINESS REQUIREMENTS DOCUMENT MedCare Patient Portal & EHR Integration Version 1.0 ¦ March 2026 ¦ DRAFT

# 1. Business Problem

## 1.1 Company Background

MedCare Regional Health System (MRHS) is a nonprofit healthcare network serving 450,000 patients across 3 hospitals, 28 outpatient clinics, and 6 urgent care centres. MRHS uses Epic EHR as its primary clinical system but operates a patient portal built in 2011 that is no longer fit for purpose.

## 1.2 Problem Statement

Only 18% of MRHS patients actively use the existing patient portal. The remaining 82% contact the call centre for appointments, test results, and prescription refills — generating 4,200 inbound calls per day. The U.S. Department of Health mandates compliance with the 21st Century Cures Act, requiring same-day electronic access to patient records, or MRHS faces regulatory penalties.

## 1.3 Strategic Goals

- Reduce call centre volume by ≥ 40% within 6 months of go-live

- Achieve 21st Century Cures Act compliance by Q4 2026

- Increase portal active user rate from 18% to ≥ 50%

- Improve patient satisfaction NPS to ≥ +30

# 2. Stakeholder Register

| Stakeholder | Role | Interest | Influence | Key Expectation |
| --- | --- | --- | --- | --- |
| Dr. Angela Wei | CMIO / Sponsor | High | Very High | Clinical accuracy; liability management |
| Robert Kearns | Product Owner | High | High | Feature delivery; adoption metrics |
| Nursing Staff (60+) | Clinical Users | High | Medium | Minimal workflow disruption |
| Call Centre Team | Process Impacted | High | Low | Reduced inbound call volume |
| IT / Epic Admins | Integration | Medium | High | FHIR API stability; Epic config |
| Patients (450,000) | Primary End Users | Very High | Low | Easy, private access to health records |
| Legal & Compliance | Regulatory | High | High | HIPAA; 21st Century Cures Act |

# 3. Business Requirements

The following requirements define WHAT the business needs and WHY. They are written in business language and form the foundation for Functional Requirements and User Stories.

| BR ID | Priority | Requirement | Justification |
| --- | --- | --- | --- |
| BR-001 | MUST | Patient Portal Access to Lab Results | MRHS must provide patients with same-day electronic access to lab results to comply with the 21st Century Cures Act and reduce inbound call volume. |
| BR-002 | MUST | Online Appointment Booking | Patients must be able to book, reschedule, and cancel appointments online to reduce reliance on call centre agents (currently 4,200 calls/day). |
| BR-003 | MUST | Secure Patient-to-Provider Messaging | Patients require an asynchronous messaging channel to contact their care team without calling the clinic. |
| BR-004 | MUST | HIPAA-Compliant Data Security | All patient health data (PHI) must be encrypted in transit and at rest, with full audit logging, to meet HIPAA Security Rule requirements. |
| BR-005 | SHOULD | Caregiver Proxy Access | Designated caregivers (e.g., parents, legal guardians) must be able to access patient records with documented patient consent. |

# 4. Success Metrics & KPIs

| KPI | Baseline | Target | Measurement Timing |
| --- | --- | --- | --- |
| Portal Active User Rate | 18% | ≥ 50% | 12 months post go-live |
| Call Centre Volume | 4,200 calls/day | ≤ 2,500 calls/day | 6 months post go-live |
| Patient Satisfaction (NPS) | Not measured | ≥ +30 | 12 months post go-live |
| Time to View Lab Result | 17+ minutes (call) | < 2 minutes (portal) | At go-live |
| HIPAA Audit Pass Rate | Baseline TBD | 100% | Ongoing |

# 5. Constraints & Assumptions

## 5.1 Constraints

- Integration must use Epic FHIR R4 API — no proprietary Epic APIs permitted (ONC Interoperability Rule)

- All PHI must be encrypted at rest (AES-256) and in transit (TLS 1.3)

- Budget approved for Phase 1 only; mobile native app is Phase 2

- Go-live deadline: Q4 2026 (regulatory compliance deadline)

## 5.2 Assumptions

- Epic FHIR sandbox environment will be available within 4 weeks of project start

- MRHS IT team will provide Epic administrator support for configuration changes

- Patients will have access to a smartphone or desktop browser

- Legal & Compliance sign-off will be obtained before development begins

# 6. Out of Scope (Phase 1)

- Mobile native application (iOS / Android) — deferred to Phase 2

- Insurance payer prior authorisation integration — future phase

- AI-driven symptom checker or chatbot functionality

- Integration with external pharmacies for prescription fulfilment

# 7. User Stories

The following user stories are derived from the Business Requirements above. Each story is written in standard format with GIVEN-WHEN-THEN acceptance criteria suitable for development and QA.

US-HC-001  View Lab Test Results

| As a… | MRHS patient |
| --- | --- |
| I want to… | view my lab test results in the patient portal |
| So that… | I do not have to call the clinic and wait on hold to find out my results |
| Priority | MUST HAVE |
| Story Points | 5 |
| Sprint | Sprint 2 – Patient Data Access |

Acceptance Criteria

| # | Acceptance Criterion (GIVEN – WHEN – THEN) |
| --- | --- |
| 1 | GIVEN I am logged in to the patient portal, WHEN I navigate to 'My Health > Lab Results', THEN I see all results from the past 24 months, sorted most recent first. |
| 2 | GIVEN a result is available, WHEN I click on it, THEN I see: test name, date, my value, reference range, an out-of-range flag if applicable, and a plain-language interpretation note. |
| 3 | GIVEN a result is marked CRITICAL, THEN a prominent banner displays: 'Please contact your care team immediately' with a click-to-call button. |
| 4 | GIVEN a new result is released in Epic, WHEN it is published, THEN I receive a push notification or email within 30 minutes. |
| 5 | GIVEN I am using the portal on a mobile browser, THEN all results are fully readable without horizontal scrolling. |

US-HC-002  Book an Appointment Online

| As a… | MRHS patient |
| --- | --- |
| I want to… | book an appointment with my doctor through the patient portal |
| So that… | I do not have to call the clinic and wait on hold to schedule routine appointments |
| Priority | MUST HAVE |
| Story Points | 5 |
| Sprint | Sprint 2 – Patient Data Access |

Acceptance Criteria

| # | Acceptance Criterion (GIVEN – WHEN – THEN) |
| --- | --- |
| 1 | GIVEN I am logged in, WHEN I navigate to 'Appointments > Book New', THEN I see a list of my current care team with available appointment types. |
| 2 | GIVEN I select an appointment type and provider, WHEN I proceed, THEN the system displays real-time available slots pulled from the Epic Scheduling API. |
| 3 | GIVEN I select a slot and confirm, THEN I receive a booking confirmation email within 60 seconds containing the date, time, provider, and a cancellation link. |
| 4 | GIVEN I need to cancel, WHEN I click 'Cancel Appointment' at least 24 hours before the slot, THEN the slot is released and I receive a cancellation confirmation. |
| 5 | GIVEN the selected provider has no available slots in the next 14 days, THEN the system suggests the next available slot and offers a waitlist option. |

US-HC-003  Send a Secure Message to My Care Team

| As a… | MRHS patient |
| --- | --- |
| I want to… | send a non-urgent message to my doctor or nurse through the portal |
| So that… | I can ask questions about my health without calling the clinic or waiting for a callback |
| Priority | MUST HAVE |
| Story Points | 5 |
| Sprint | Sprint 2 – Patient Data Access |

Acceptance Criteria

| # | Acceptance Criterion (GIVEN – WHEN – THEN) |
| --- | --- |
| 1 | GIVEN I am logged in, WHEN I navigate to 'Messages > New Message', THEN I see a compose form with a subject line, message body, and a dropdown to select the recipient care team. |
| 2 | GIVEN I submit a message, THEN I receive an in-portal and email notification confirming it was sent, with a note that responses are expected within 2 business days. |
| 3 | GIVEN a care team member replies, THEN I receive an email notification and the reply is visible in my portal inbox under the original thread. |
| 4 | GIVEN my message contains keywords flagged as urgent (e.g., 'chest pain', 'can't breathe'), THEN the system displays a banner: 'For emergencies, please call 911 or go to the nearest ER.' |
| 5 | GIVEN I am logged out for more than 15 minutes of inactivity, THEN my session expires and any unsaved message draft is discarded — a warning is shown at 13 minutes. |

# 8. Document Control

| Ver. | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | March 2026 | Mahrukh sohail – junior IT BA | Initial draft — business requirements, stakeholders, user stories |

.